# Software Test Plan (STP) - Peer-to-Peer Tutoring Scheduler

Project: Peer-to-Peer Tutoring Scheduler

Version: 1.0

Authors: Shreyas K M (QA Lead), Mythri S (Test Engineer)

Date: 12-10-2026

Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Peer-to-Peer Tutoring Scheduler v1.0. It covers the objectives, scope, strategy, environment, schedule and responsibilities for testing.

Scope: Testing covers student registration and login, profile management, tutor availability (one-off and recurring), slot search, booking with conflict prevention, cancellation and rescheduling, reminder emails sent by the background worker, session history and ratings, and admin moderation. Non-functional testing covers performance, security, accessibility and responsiveness. Payments, video-conferencing and college information system integration are not part of the product and are not tested.

References: Peer-to-Peer Tutoring Scheduler SRS v1.1 (15-09-2026), Software Architecture and Design Specification v1.0, IEEE Std 829 (test documentation), OWASP Top 10, WCAG 2.1.

Definitions: SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), TC (Test Case), Slot, Booking, Tutor, Tutee and Reminder job as defined in the SRS glossary.

## 2. Test Items

- Authentication & Profile module (registration, email verification, login, profile, password reset)

- Tutor Availability module (one-off slots, recurring slots, edit/delete)

- Booking & Conflict Resolution module (search, reserve, cancel, reschedule, confirmation email)

- Reminder & Notification module (background worker, queue, retries)

- Session History & Ratings module (dashboard, ratings)

- Admin moderation interface (suspend account, remove listing)

- REST API and web UI as a whole

## 3. Features to be Tested

Features mapped to SRS requirement IDs:

- TUT-F-001: Register with a valid institutional email

- TUT-F-002: Email verification before activation

- TUT-F-003: Login and JWT session token

- TUT-F-004: Tutor/Tutee profile setup

- TUT-F-005: Password reset with 30-minute link

- TUT-F-010: Create one-off slot

- TUT-F-011: Recurring weekly slots

- TUT-F-012: Block overlapping slots

- TUT-F-013: Edit/delete unbooked future slot

- TUT-F-014: Block deletion of booked slot

- TUT-F-020: Search slots by subject, date and rating

- TUT-F-021: Reserve slot

- TUT-F-022: Atomic reservation (no double booking)

- TUT-F-023: Cancellation with notice window

- TUT-F-024: Reschedule with same tutor

- TUT-F-025: Confirmation email within 1 minute

- TUT-F-030: 24-hour reminder

- TUT-F-031: 1-hour reminder

- TUT-F-032: Cancel pending reminders on cancel/reschedule

- TUT-F-033: Retry failed emails 3 times

- TUT-F-034: Reminder sent at most once

- TUT-F-040: Dashboard of upcoming and past sessions

- TUT-F-041: 1-5 star rating

- TUT-F-042: Admin suspend account / remove listing

- TUT-NF-001: 95% of search/booking requests within 2 s at 200 users

- TUT-NF-002: 99.5% monthly uptime (checked through monitoring)

- TUT-NF-003: 500 registered / 100 concurrent sessions

- TUT-NF-004: Usable from 360px to 1920px

- TUT-NF-005: WCAG 2.1 AA on core flows

- TUT-NF-006: Daily backup, RPO 24 hours

- PRJ-SR-001 to PRJ-SR-006: TLS, password hashing, authorization, rate limiting, input validation, data retention

## 4. Features Not to be Tested

- Internal behaviour of the third-party email provider (only our integration and retry handling are tested; a sandbox or mock is used)

- Payment processing and video-conferencing (not part of v1.0)

- Integration with college Student Information Systems beyond email-domain verification

- Multi-institution (multi-tenant) support, excluded from v1.0

- Offline use

- Cloud provider infrastructure and browser internals

## 5. Test Approach / Strategy

Levels:

- Unit tests (services and repositories, written by the developer; QA reviews coverage of booking and reminder rules)

- Integration tests (API with PostgreSQL, API with Redis queue and worker, worker with email sandbox)

- System tests (end-to-end flows through the web UI: register, publish slot, book, cancel, reminder, rate)

- Acceptance tests (UAT by the Product Owner against the acceptance criteria AC-001 to AC-042)

Types:

- Functional testing of all High and Medium priority requirements

- Concurrency testing for slot booking (two or more simultaneous requests for one slot, expect one success and one conflict)

- Regression testing after each fix, using the automated suite

- Performance testing (response time at 200 concurrent users, 100 concurrent active sessions)

- Usability, responsive and accessibility testing (360px to 1920px; Chrome, Firefox, Edge, Safari, latest two versions)

- Timezone testing (slots stored in UTC, shown in the local timezone)

Entry Criteria: Stable build deployed on staging, PostgreSQL and Redis available, email sandbox configured, test accounts created, test cases reviewed.

Exit Criteria: All planned test cases executed, all High priority functional requirements verified, no critical or high severity defects open, no critical non-functional failures, and the RTM shows all associated test cases passed (as per SRS section 6).

## 5.1 Security Validation

- Verify TLS 1.2+ on all endpoints and the email provider connection (TC-Sec-01)

- Check the database holds only salted hashes, never plaintext passwords (TC-Sec-02)

- Try to cancel/edit another user's booking or slot and expect 403 (TC-Sec-03)

- Repeated failed logins and reset requests trigger lockout or backoff (TC-Sec-04)

- SQL injection and XSS attempts on profile fields and comments, plus an automated scan with OWASP ZAP (TC-Sec-05)

- Deleted-account data is purged or anonymised after the retention window (TC-Sec-06)

- Passwords and tokens must not appear in logs

## 6. Test Environment

Hardware: Laptops/desktops and one Android phone and one iPhone for mobile checks; staging server on a cloud Linux VM.

Software: Tutoring Scheduler v1.0 on staging, PostgreSQL, Redis queue and worker, email provider sandbox (or local mail catcher), browsers Chrome, Firefox, Edge and Safari (latest two versions).

Tools: Selenium (UI automation), Postman (API), JMeter (performance), OWASP ZAP (security scan), axe / Lighthouse (accessibility), Jira (defect tracking).

Test Data: Dummy tutor, tutee and admin accounts with institutional-style email addresses, a set of slots across several subjects and dates, past sessions for rating tests, and a bulk data set for the 500-user load test.

## 7. Test Schedule

Milestones:

- Test case design: 12-10-2026 to 16-10-2026

- Environment setup: 15-10-2026 to 17-10-2026

- Test execution start: 19-10-2026

- Test execution end: 30-10-2026

- UAT: 02-11-2026 to 04-11-2026

- Test Summary Report: 06-11-2026

## 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual and automated)

- Test Scripts (Selenium, Postman collections, JMeter plans)

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Shreyas K M | Prepare the plan, coordinate execution, track defects and report status |
| Test Engineer | Mythri S | Design and execute test cases, write automation scripts, log defects |
| Developer | Mohammed Shahid Javed Mokashi | Support defect fixes and triage, provide stable builds |
| Product Owner | Vallabha Anand Bhilare | Review acceptance criteria, approve test results and release readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Ask the developer for early smoke builds and agree a build freeze date |
| Staging environment downtime | Keep a backup environment (second VM or local Docker setup) |
| Email provider rate limits or delays affect reminder tests | Use the sandbox or a mock mail server; run one limited test against the real provider |
| Timing-based reminder tests take too long | Make the reminder offsets configurable on staging so 24h/1h reminders can be tested in minutes |
| Concurrency defects are hard to reproduce | Automate the parallel booking test and run it repeatedly |
| Short schedule for all test levels | Test High priority requirements first, as defined in SRS section 1.6 |

## 11. Assumptions & Dependencies

- Staging has PostgreSQL and a Redis-backed queue, as stated in the SRS assumptions

- The email sandbox will be available and its rate limits are known before execution

- Test accounts and data are available before test execution starts

- The list of valid institutional email domains is provided to the team

- Requirements in SRS v1.1 stay unchanged during the test cycle

## 12. Suspension & Resumption Criteria

Suspend testing if:

- The staging environment is unavailable for more than 4 hours

- The build is too unstable, blocking more than 30% of test cases

- Login or booking is completely broken (blocks all downstream tests)

Resume testing if:

- Blocking defects are fixed and verified with a smoke test

- The environment is stable again

## 13. Test Case Management & Traceability

The RTM maps each SRS requirement to its test cases (IDs as in the SRS). Test cases are kept in a shared sheet and updated with pass/fail status during execution.

| Requirement | Test case(s) |
| --- | --- |
| TUT-F-001 to 005 | TC-Auth-01, TC-Auth-02, TC-Auth-03, TC-Prof-01, TC-Auth-04 |
| TUT-F-010 to 014 | TC-Avail-01, TC-Avail-02, TC-Avail-03, TC-Avail-04, TC-Avail-05 |
| TUT-F-020 to 025 | TC-Book-01, TC-Book-02, TC-Book-03, TC-Book-04, TC-Book-05, TC-Book-06 |
| TUT-F-030 to 034 | TC-Rem-01, TC-Rem-02, TC-Rem-03, TC-Rem-04, TC-Rem-05 |
| TUT-F-040 to 042 | TC-Hist-01, TC-Hist-02, TC-Admin-01 |
| TUT-NF-001, 003 | TC-Perf-01, TC-Perf-02 |
| TUT-NF-004, 005 | TC-UX-01, TC-UX-02 |
| TUT-NF-006 | TC-Ops-01 |
| PRJ-SR-001 to 006 | TC-Sec-01 to TC-Sec-06 |

## 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed / failed

- Defect density

- Defect aging

- Requirement coverage (from the RTM)

- Booking and search response time (95th percentile)

Reports:

- Daily execution status shared by the QA Lead

- Weekly defect summary

- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Shreyas K M |  |
| Dev Lead | Mohammed Shahid Javed Mokashi |  |
| Product Owner | Vallabha Anand Bhilare |  |